Maya Chen   00:00:04

Hussnain can't join today, he's on the billing project. Let's go through the data model.

Daniel Brooks   00:00:12

Here's the problem. Event properties change almost every week. In Postgres that means a migration every time.

Priya Nair   00:00:21

We could put the properties in a JSONB column in Postgres.

Daniel Brooks   00:00:27

We could, but the client also wants ad hoc queries on any property. I think a document database fits better. I'm proposing we switch to MongoDB for the event store.

Omar Haddad   00:00:41

MongoDB Atlas has a managed tier. It would replace the Postgres instance I set up, and the cost is similar.

Priya Nair   00:00:51

I'm okay with MongoDB for events. The reporting tables can stay simple.

Maya Chen   00:00:58

So the decision changes: we use MongoDB instead of PostgreSQL. The reason is that the event schema changes too often.

Daniel Brooks   00:01:08

Yes. I'll update the architecture doc.

Maya Chen   00:01:13

That means Hussnain's ingestion API has to write to MongoDB now. Hussnain should build the ingestion API prototype against MongoDB by Friday, October ninth. I'll put it on his board.

Omar Haddad   00:01:27

I'll share the MongoDB connection details with him.

Maya Chen   00:01:32

Omar, CI pipeline status?

Omar Haddad   00:01:37

Half done. I'll finish the CI pipeline by Wednesday.

Maya Chen   00:01:43

Priya, how's the event-driven side going?

Priya Nair   00:01:48

The queue is set up in staging. To be honest, I still think we're adding complexity we may regret, but I'll make it work.

Daniel Brooks   00:02:00

Appreciate it.

Maya Chen   00:02:05

Did anyone pick up the on-call runbook?

Omar Haddad   00:02:10

Not me, I'm full with CI.

Daniel Brooks   00:02:15

I can review it once someone writes it.

Maya Chen   00:02:20

Okay, still open.

Maya Chen   00:02:25

Contractor decision: I checked the rates. We're going with a data engineer for four weeks, starting next Monday.

Omar Haddad   00:02:34

Fair enough.

Maya Chen   00:02:39

Retention: the client still hasn't answered on ninety days versus one year.

Maya Chen   00:02:46

That's all for today.